CHATTHA’S

R E S T A U R A N T   G R O U P

Luxury Restaurant Backend Renovation &

Admin System Modernization Blueprint

Version 2.0  |  Production Release  |  Enterprise Grade

2025

FOR BACKEND ENGINEERS, ARCHITECTS & PRODUCT LEADS

# Table of Contents

# 0. Antigravity AI — Implementation Prompt

IMPORTANT: Read this section before beginning any development work. The following prompt is designed to be given directly to Antigravity AI to orchestrate the full backend renovation. Copy and execute this prompt as the first action of the project.

HOW TO USE THIS PROMPT

- Step 1: Open Antigravity AI

- Step 2: Paste the complete prompt below into a new session

- Step 3: Allow Antigravity to generate the full implementation plan first

- Step 4: Review and approve the plan before execution begins

- Step 5: Antigravity will then implement each phase sequentially

- Step 6: Verify each phase against this document before marking complete

▶ ANTIGRAVITY AI — MASTER IMPLEMENTATION PROMPT (COPY THIS EXACTLY) ──────────────────────────────────────────────────────────── # CHATTHA'S LUXURY RESTAURANT — BACKEND & ADMIN SYSTEM MODERNIZATION # Full Implementation Command for Antigravity AI # Version 2.0 ¦ Production Grade ¦ Enterprise Hospitality Standard //========================================================== // PHASE 0: PRE-IMPLEMENTATION PLANNING (DO THIS FIRST) //========================================================== You are acting as a senior full-stack architect and enterprise backend engineer tasked with modernizing the Chattha's restaurant platform. BEFORE writing a single line of code, you MUST: 1. AUDIT the current backend and admin system completely: - List every existing table, API route, and admin feature - Catalog all current order management workflows - Document all existing CMS-controlled sections - Map all current payment integrations - Identify all existing analytics and tracking systems - Review all current user roles and permissions 2. CREATE a detailed FEATURE PARITY CHECKLIST: - Every feature in the OLD backend must exist in the NEW backend - Mark each old feature: PRESERVE / UPGRADE / REPLACE - Identify any missing enterprise features to ADD - No feature from the current system should be silently dropped 3. OUTPUT a structured IMPLEMENTATION PLAN with: - Phase-by-phase breakdown (see phases below) - Estimated complexity per phase (Low / Medium / High) - Database migration strategy for existing data - Risk assessment for each major change - Rollback strategy for each phase 4. WAIT FOR APPROVAL before implementing. Present the full plan. Do not proceed until confirmed. //========================================================== // PHASE 1: DATABASE ARCHITECTURE & SUPABASE SETUP //========================================================== After plan approval, implement the following database schema in Supabase PostgreSQL. Each table must include: - UUID primary keys - created_at / updated_at timestamps - Row Level Security (RLS) policies - Appropriate indexes for performance CORE TABLES TO CREATE OR UPGRADE: // MENU SYSTEM categories, products, product_variants, product_addons, product_images, dietary_flags // ORDER SYSTEM orders, order_items, order_item_addons, order_status_history, order_locations (with lat, lng, plus_code, formatted_address) // CMS SYSTEM banners, homepage_sections, featured_products, promotions, testimonials, gallery_items, seo_settings, branch_content // BRANCH SYSTEM branches, branch_hours, branch_delivery_zones, branch_products (branch-specific overrides) // USER SYSTEM customers, admin_users, admin_roles, admin_permissions, audit_logs, sessions // SETTINGS SYSTEM platform_settings (tax_online, tax_cod, delivery_fee, min_order_value, whatsapp_number, pixel_id, ga_id) // ANALYTICS SYSTEM analytics_events, conversion_events, revenue_snapshots //========================================================== // PHASE 2: AUTHENTICATION & ROLE-BASED ACCESS CONTROL //========================================================== Implement complete RBAC system: ROLES: - super_admin: full system access - branch_manager: own branch only - kitchen_staff: order queue read/write - delivery_manager: delivery status updates - content_manager: CMS sections only - support_team: orders read + customer data read Each role must have granular permission flags in the database. All admin routes must validate role on every request. Implement JWT with refresh token rotation. Log all admin actions to audit_logs table. //========================================================== // PHASE 3: DYNAMIC CMS CONTROL SYSTEM //========================================================== Build a complete backend-driven frontend control system. Admin must be able to control WITHOUT touching frontend code: - Homepage hero: image/video, headline, CTA text and URL - Banner slider: upload, schedule, reorder, enable/disable - Featured products: select which products appear and in order - Promotions & deals: create with countdown timer config - Testimonials: add, feature, hide, reorder - Gallery: upload, categorize, reorder, delete - Footer: contact info, social links, address - SEO per page: meta title, description, OG image - Branch visibility: toggle branch active/inactive - Announcement bar: text, color, link, schedule All CMS data must be served via API endpoints cached at edge. //========================================================== // PHASE 4: BANNER MANAGEMENT SYSTEM (PRIORITY) //========================================================== Build dedicated banner management with: - Upload desktop and mobile variants separately - Schedule banners with start_date and end_date - Drag-and-drop reordering with sort_order field - CTA button config: text, URL, style (primary/secondary) - Target: homepage_hero / promotional_strip / popup - Enable/disable toggle with instant frontend effect - Animation type selection: fade / slide / zoom - Preview mode before publishing //========================================================== // PHASE 5: MENU MANAGEMENT SYSTEM //========================================================== Full product management system: - Categories with sort order, image, visibility toggle - Products: name, description, price, preparation_time, is_available, is_featured, branch_specific overrides - Multiple product images with primary flag - Variants: size, spice_level with price modifiers - Add-ons: grouped options with min/max selection rules - Dietary flags: vegetarian, vegan, halal, gluten_free, spicy - Bulk availability toggle (e.g., mark all as unavailable) - CSV/Excel import for batch product upload //========================================================== // PHASE 6: REALTIME ORDER MANAGEMENT SYSTEM //========================================================== Implement full realtime order lifecycle using Supabase Realtime: ORDER STATUSES (must all exist and be manageable): pending → accepted → preparing → ready → out_for_delivery → delivered → cancelled / refunded REALTIME FEATURES: - Admin dashboard receives new order notification instantly - Kitchen display updates when order is accepted - Customer receives status update on each transition - WhatsApp notification triggers automatically via n8n - Order history stored with full status timeline ORDER DATA MUST CAPTURE: - All item details with variant and addon selections - Customer map location: lat, lng, plus_code, address - Payment method and tax applied - Delivery type: delivery or collection - Branch assignment - Timestamps for every status transition //========================================================== // PHASE 7: SMART TAX & DELIVERY CONFIGURATION //========================================================== Dynamic tax and delivery system (admin-controlled): TAX RULES (editable from admin settings panel): - Online payment (card/wallet): default 5% (configurable) - Cash on delivery: default 16% (configurable) - Tax is calculated server-side, never client-side - Tax rate stored per order at time of placement DELIVERY CONFIGURATION: - Global flat delivery fee (admin editable) - Per-branch delivery fee overrides - Delivery zones with polygon or radius definition - Minimum order value for delivery (admin editable) - Free delivery threshold (admin editable, optional) - Estimated delivery time per branch (admin editable) //========================================================== // PHASE 8: MAP & LOCATION INTELLIGENCE SYSTEM //========================================================== Customer-facing map location system: - Interactive Google Maps picker on checkout - Customer pins their exact delivery location - Draggable marker for precision adjustment - Reverse geocoding to capture formatted address - Plus Code captured automatically - Coordinates stored: lat, lng, accuracy Admin-facing location visibility: - All orders show customer map location in dashboard - Clickable Google Maps link for delivery staff - Plus Code displayed for navigation apps - Coordinate data available for delivery route planning //========================================================== // PHASE 9: PAYMENT API INTEGRATION //========================================================== Implement all three payment gateways: - Stripe: cards, Apple Pay, Google Pay (international) - Safepay: Pakistani market primary gateway - PayFast: secondary Pakistan gateway Each gateway must: - Apply correct tax rate based on payment method - Store payment intent ID and status - Handle webhook for async payment confirmation - Implement retry logic for failed payments - Log all payment events to audit trail //========================================================== // PHASE 10: API INTEGRATION ARCHITECTURE //========================================================== Implement all required third-party API integrations: COMMUNICATIONS: - WhatsApp Cloud API: order confirmations, status updates - Resend or SendGrid: email confirmations, receipts - Twilio: SMS fallback for critical notifications MARKETING & ANALYTICS: - Meta Pixel + Conversions API (server-side): ViewContent, AddToCart, InitiateCheckout, Purchase events - Google Analytics 4 + Measurement Protocol - PostHog: product analytics and session recording MAPS: - Google Maps JavaScript API: customer map picker - Geocoding API: reverse geocoding for addresses - Distance Matrix API: delivery time estimation AUTOMATION: - n8n webhooks: order alerts, abandoned cart, re-engagement - Make.com: marketing automation, review requests AI (future-ready endpoints): - OpenAI API endpoint stubs for chatbot integration - Recommendation engine data pipeline stubs //========================================================== // PHASE 11: ANALYTICS DASHBOARD //========================================================== Build enterprise restaurant analytics inside admin: REVENUE METRICS: - Daily / weekly / monthly / yearly revenue charts - Revenue by branch, by category, by product - Average order value trend - Payment method breakdown PRODUCT METRICS: - Best-selling products (by volume and revenue) - Low-performing products with alert threshold - Add-on attachment rate per product - Category performance comparison CUSTOMER METRICS: - New vs returning customer ratio - Customer lifetime value (CLV) - Repeat order frequency - Geographic heat map of orders OPERATIONAL METRICS: - Peak ordering hours heatmap - Average preparation time per branch - Order cancellation rate and reasons - Delivery success rate MARKETING METRICS: - Meta Pixel conversion events and ROAS - Google Analytics funnel visualization - Promotion performance (redemption rate, revenue impact) //========================================================== // PHASE 12: AUTOMATION SYSTEM //========================================================== Implement automation workflows via n8n and Make.com: TRIGGER: new order placed → WhatsApp message to customer (confirmation + ETA) → WhatsApp alert to branch kitchen → Admin notification push TRIGGER: order status changes to 'out_for_delivery' → WhatsApp message to customer with tracker link TRIGGER: order delivered → Review request message after 2 hours TRIGGER: cart abandoned (60 min inactivity) → Re-engagement message with items listed TRIGGER: customer inactive for 14 days → Win-back promotion message //========================================================== // PHASE 13: MOBILE-FIRST ADMIN UI //========================================================== The admin panel must be fully usable on mobile devices. Restaurant managers need to manage operations from phones. MOBILE ADMIN REQUIREMENTS: - Responsive layout for all screen sizes - Touch-optimized order queue management - One-tap order status updates - Mobile-friendly product availability toggle - Quick stats dashboard visible on mobile - Push notifications for new orders on mobile //========================================================== // FEATURE PARITY REQUIREMENT (CRITICAL) //========================================================== BEFORE finalizing any phase, verify: [ ] All features from the OLD backend exist in the NEW backend [ ] All existing order data is migrated without loss [ ] All existing product and category data is preserved [ ] All existing customer accounts are migrated [ ] All existing branch configurations are preserved [ ] All existing CMS content is migrated [ ] All existing payment gateway configs are preserved [ ] No existing API endpoint returns 404 without a replacement //========================================================== // FINAL DELIVERY CHECKLIST //========================================================== Before marking the backend complete, verify: [ ] All 13 phases implemented and tested [ ] Full feature parity with old backend confirmed [ ] All new enterprise features operational [ ] Supabase RLS policies active on all tables [ ] All API integrations tested end-to-end [ ] Realtime order updates working in production [ ] Analytics data flowing to all platforms [ ] Admin panel fully responsive on mobile [ ] All automation workflows tested [ ] Lighthouse backend performance benchmarks met [ ] Full documentation generated for the new system # END OF ANTIGRAVITY PROMPT # Awaiting implementation plan before execution.

# 1. Core Objective & Transformation Vision

The goal of this engagement is to transform the Chattha's backend and admin system from a basic operational layer into a luxury hospitality-grade commerce operating platform. This is not a rebuild — it is an intelligent renovation guided by enterprise hospitality standards.

TRANSFORMATION GOALS

- A luxury hospitality-grade commerce backend — comparable to Marriott or Four Seasons reservation systems

- A premium restaurant operating ecosystem — centralizing every operational decision

- A dynamic CMS-controlled platform — where non-technical admins control the frontend fully

- A Shopify-like restaurant control system — elegant, powerful, and intuitive

- A realtime restaurant operations infrastructure — live order management across all branches

- An analytics-driven commerce engine — every decision backed by data

BACKEND PHILOSOPHY

The backend is NOT a basic admin panel. It is a restaurant commerce operating system — a centralized hospitality management platform where almost all operational logic flows through the backend, and the frontend is a beautifully rendered reflection of backend-driven data.

# 2. Backend Audit Requirement

Before implementing any new feature, the team must conduct a complete audit of the existing backend. This principle of intelligent renovation must govern every decision.

## 2.1 Audit Protocol

- Catalog every existing database table, API route, and admin interface

- Map all current order management workflows and status transitions

- Document all CMS-controlled sections and their data structures

- Review all payment integrations and their configuration

- Identify all existing analytics and tracking implementations

- Map all user roles, permissions, and access control rules

- Document all third-party integrations and webhook configurations

## 2.2 Feature Parity Mandate

CRITICAL PARITY RULE - EVERY feature in the old backend must exist in the new backend - Mark each old feature: PRESERVE / UPGRADE / REPLACE — never silently drop - Database migration must preserve all existing data without loss - All existing API endpoints must remain functional or have documented replacements - Customer accounts, orders, and product data must all migrate cleanly - Branch configurations and delivery zone data must be preserved exactly

## 2.3 Luxury Hospitality Benchmark

The existing backend must be benchmarked against world-class systems. The gap analysis informs what must be added, upgraded, or replaced.

| Capability Area | Benchmark Standard |
| --- | --- |
| Order management UX | Luxury hotel PMS (Opera, Mews) |
| CMS control depth | Shopify admin panel |
| Analytics sophistication | Revel POS analytics suite |
| Role-based access | Enterprise RBAC systems |
| Realtime operations | Toast POS realtime kitchen |
| API integration ecosystem | Modern commerce API stack |
| Mobile admin experience | Restaurant manager mobile apps |
| Automation capabilities | n8n / Make.com automation platforms |

# 3. Technology Stack Architecture

The platform is built on a modern, serverless-first technology stack optimized for performance, scalability, and developer velocity. All choices are production-proven in high-traffic commerce environments.

## 3.1 Core Stack

| Layer | Technology |
| --- | --- |
| Frontend Framework | Next.js (App Router, SSR/ISR) |
| Styling System | Tailwind CSS |
| Language | TypeScript (strict mode) |
| Backend / BaaS | Supabase |
| Database | PostgreSQL (via Supabase) |
| Realtime Layer | Supabase Realtime (WebSockets) |
| File Storage | Supabase Storage (S3-compatible) |
| Hosting & Edge | Vercel (global edge network) |
| Workflow Automation | n8n + Make.com |
| Analytics | Meta Pixel, GA4, PostHog |

## 3.2 Payment Infrastructure

- Stripe — international cards, Apple Pay, Google Pay

- Safepay — primary Pakistan market payment gateway

- PayFast — secondary Pakistan payment gateway

- All gateways apply server-side tax calculation at transaction time

## 3.3 Maps & Location

- Google Maps JavaScript API — customer delivery location picker

- Geocoding API — reverse geocoding for formatted address

- Distance Matrix API — estimated delivery time calculation

- Plus Code capture — stored alongside lat/lng for navigation apps

# 4. Admin Authentication & Security

The admin system uses enterprise-grade authentication with role-based access control, ensuring that every team member has precisely the access they need — no more, no less.

## 4.1 Authentication Architecture

- Supabase Auth with JWT token management

- Refresh token rotation — long sessions remain secure

- All admin routes server-side protected — no client-side-only guards

- Session timeout: 8 hours idle, configurable per role

- Failed login attempt throttling and account lockout

- Two-factor authentication (2FA) for Super Admin role

## 4.2 Role Hierarchy

| Role | Access Scope |
| --- | --- |
| Super Admin | Full system access: all branches, all settings, all data |
| Branch Manager | Own branch only: orders, menu availability, staff |
| Kitchen Staff | Order queue: view and update order status only |
| Delivery Manager | Delivery status updates and driver coordination |
| Content Manager | CMS sections: banners, content, gallery, promotions |
| Support Team | Orders read, customer data read, no settings access |

## 4.3 Audit Logging

- Every admin action logged: user, timestamp, action, affected record

- Logs stored in audit_logs table with immutable write policy

- Admin can view their own log; Super Admin views all logs

- Log retention: 12 months minimum

- Alerts for unusual activity: multiple failed logins, bulk deletes

# 5. Dynamic CMS Control System

The CMS is the operational heart of the frontend. Every major section visible to customers is backed by database records that admin controls in real time — no code deployments required.

## 5.1 Frontend Sections Under CMS Control

ADMIN-CONTROLLED FRONTEND SECTIONS - Homepage hero: media (image or video), headline text, subheadline, CTA button text and URL - Homepage banner slider: all banners, order, timing, mobile/desktop variants - Featured products: which products appear, display order, section title - Active promotions: deal cards, countdown timers, terms, priority ranking - Signature experience strip: icons, headlines, descriptors - Testimonials: add, pin, hide, reorder customer reviews - Gallery: upload, categorize, reorder, and delete all gallery media - Social wall: curate Instagram or other social images manually - Footer: address, phone, WhatsApp, social links, copyright - Branch visibility: mark any branch as active or temporarily closed - Announcement bar: global message bar with schedule and dismiss settings - Per-page SEO: meta title, meta description, Open Graph image

## 5.2 Content Delivery Architecture

- All CMS data served via Supabase edge functions or Next.js API routes

- ISR (Incremental Static Regeneration) for high-traffic pages

- Cache invalidation triggered automatically on CMS content save

- Preview mode for editors to review changes before publishing

- Scheduled content: set publish and expiry dates for any section

# 6. Banner Management System

Banners are a primary conversion tool and require a dedicated management system that gives marketing teams full creative control without any developer dependency.

## 6.1 Banner Configuration

- Upload separate desktop (1920x800px) and mobile (768x600px) image variants

- Supported formats: WebP, JPEG, PNG — auto-converted to WebP on upload

- Video banners: MP4 or WebM up to 30MB, looping, autoplay muted

- Alt text field for accessibility and SEO

## 6.2 Banner Scheduling & Control

- Start date and end date with time (e.g., show from 9 AM Dec 1 to midnight Dec 31)

- Enable/disable toggle with immediate frontend effect via cache invalidation

- Drag-and-drop reorder with sort_order persisted to database

- Duplicate banner functionality for A/B creative variations

## 6.3 CTA Configuration per Banner

- Primary CTA: text, URL, style (solid gold / outlined / none)

- Secondary CTA: optional second button with independent text and URL

- UTM parameter auto-append for marketing attribution

- Target: homepage_hero / promotional_strip / popup_overlay

## 6.4 Banner Animation Options

- Transition style: fade / slide-left / slide-up / zoom

- Auto-advance interval: configurable in seconds (default 5s)

- Pause on hover: toggle setting

- Animation performance: uses CSS transitions, not JS, for GPU compositing

# 7. Menu Management System

The menu management system is a complete product information management (PIM) layer for food commerce. It handles everything from product creation to branch-specific availability overrides.

## 7.1 Category Management

- Create, rename, and delete categories with sort_order control

- Category images uploaded to Supabase Storage, served via CDN

- Visibility toggle: show/hide categories without deletion

- Branch-specific category visibility overrides

## 7.2 Product Management

- Full product record: name, description, price, prep_time, calories, sku

- Multiple product images: primary flag, sort order, per-image alt text

- is_available toggle: instantly removes from customer-facing menu

- is_featured flag: promotes to homepage and top of category

- Branch overrides: different pricing or availability per branch

- CSV/Excel bulk import for batch product creation

## 7.3 Variants & Add-ons

- Variants: size (Small/Medium/Large) with independent price per variant

- Spice level variant with text customization (Mild/Medium/Hot/Extra Hot)

- Add-on groups: name the group (e.g., 'Extra Toppings'), set min/max selections

- Each add-on: name, price, is_available toggle

- Required vs optional add-on groups configured per product

## 7.4 Dietary & Compliance Flags

- Per-product dietary flags: Vegetarian, Vegan, Halal, Gluten-Free, Contains Nuts, Spicy

- Allergen warnings: free-text allergen field stored and displayed on product

- These flags filter the menu on the customer-facing search and filter system

# 8. Realtime Order Management System

The order management system is the operational core of the platform. It uses Supabase Realtime WebSocket subscriptions to deliver live order data to every relevant screen without polling.

## 8.1 Order Lifecycle

ORDER STATUS FLOW - PENDING: order received, awaiting branch acceptance - ACCEPTED: branch confirmed, kitchen queue updated - PREPARING: kitchen actively preparing the order - READY: order ready for collection or delivery handoff - OUT FOR DELIVERY: driver assigned, customer notified - DELIVERED: confirmed delivery, review request triggered - CANCELLED: cancelled with reason field (admin or customer) - REFUNDED: payment reversed, refund record created

## 8.2 Realtime Architecture

- Supabase Realtime subscription on the orders table with RLS filtering by branch

- Admin dashboard receives new_order event instantly via WebSocket

- Kitchen display screen subscribes to orders for their specific branch

- Status transitions trigger database triggers — no polling required

- Event-driven notifications fire on each status change via n8n webhook

## 8.3 Order Data Captured

- Customer: name, phone, email, customer_id if authenticated

- Location: delivery_type (delivery/collection), lat, lng, plus_code, formatted_address, branch_id

- Items: product_id, variant_id, addon_ids, quantity, unit_price, total_price

- Payment: method (card/cod/wallet), gateway, transaction_id, tax_rate, tax_amount, total

- Metadata: created_at, accepted_at, prepared_at, delivered_at per status

## 8.4 Admin Order Dashboard

- Live order queue with sound notification on new order arrival

- Color-coded order cards by status and aging (red if pending > 5 min)

- One-click status advancement with confirmation modal

- Order detail modal: full item list, customer map location, payment info

- Filter and search: by status, branch, date range, customer phone

- Print order ticket: thermal printer compatible receipt format

# 9. Smart Tax & Delivery Configuration

Tax and delivery pricing are dynamically managed from admin settings. These are server-side calculations — never calculated on the client — ensuring accuracy, auditability, and fraud prevention.

## 9.1 Payment-Based Dynamic Tax Rules

TAX CONFIGURATION (ADMIN-EDITABLE) - Online Payment (card, wallet, digital): Default tax rate 5% — fully editable by Super Admin - Cash on Delivery (COD): Default tax rate 16% — fully editable by Super Admin - Tax rates stored in platform_settings table as tax_rate_online and tax_rate_cod - Tax amount calculated server-side at order creation, stored immutably per order - Tax breakdown displayed to customer in checkout summary - Historical tax rates preserved per order even after admin changes the global rate

## 9.2 Delivery Fee Configuration

- Global flat delivery fee stored in platform_settings (admin editable)

- Per-branch delivery fee override overrides global rate for that branch

- Minimum order value for delivery eligibility (admin editable)

- Free delivery threshold: orders above X amount get free delivery (optional, toggleable)

- Estimated delivery time per branch: displayed at checkout and order confirmation

- Delivery zones: admin draws polygon zones on map or sets radius per branch

- Zone-based pricing: different delivery fee for different distance zones

## 9.3 Collection / Pickup Mode

- Customer selects collection instead of delivery at order start

- Collection orders bypass delivery fee entirely

- Collection time slot selector: shows available preparation windows

- Branch selector: shows all active branches with current hours

# 10. Map & Location Intelligence System

Precise delivery location capture is one of the most operationally critical features for a restaurant platform. This system eliminates address ambiguity and enables navigation-ready delivery data.

## 10.1 Customer-Facing Map Location Picker

- Embedded Google Maps iframe with custom branded styling on checkout page

- Default position: nearest branch location or customer's previous location

- Draggable delivery pin: customer places and adjusts their exact location

- Reverse geocoding fires on pin placement to populate formatted_address field

- Plus Code automatically captured and stored alongside coordinates

- Delivery zone validation: if location is outside delivery radius, user is notified

- Mobile-optimized map: full touch support, two-finger zoom, easy pin placement

## 10.2 Location Data Stored Per Order

| Field | Description |
| --- | --- |
| lat | Decimal latitude coordinate |
| lng | Decimal longitude coordinate |
| plus_code | Google Plus Code (e.g., 7GXF+4W Karachi) |
| formatted_address | Full human-readable address string |
| accuracy_meters | GPS accuracy radius in meters |
| delivery_zone_id | Which delivery zone this location falls in |
| distance_from_branch_km | Calculated distance from fulfilling branch |
| geolocation_source | map_pin / gps / manual_entry |

## 10.3 Admin Location Visibility

- Order detail view shows embedded mini Google Map of customer location

- Clickable 'Open in Google Maps' link for delivery staff navigation

- Plus Code displayed prominently for areas with poor street addressing

- Coordinate data available for delivery dispatch and route planning tools

- Heat map view in analytics: aggregate all delivery locations by branch

# 11. API Integration Architecture

The backend is designed as an API-first platform with a clean integration layer for all third-party systems. Every integration is implemented with retry logic, webhook signature validation, and centralized error logging.

## 11.1 Payment APIs

- Stripe: payment intents, webhook for async confirmation, refund API

- Safepay: session-based checkout, IPN webhook for payment confirmation

- PayFast: ITN (Instant Transaction Notification) webhook handling

- All payment events logged to payment_events table with full payload

## 11.2 Communications APIs

- WhatsApp Cloud API: order confirmations, status updates, review requests

- WhatsApp message templates pre-approved in Meta Business Manager

- Resend (or SendGrid): transactional emails with branded HTML templates

- Twilio: SMS fallback if WhatsApp delivery fails

## 11.3 Analytics & Marketing APIs

- Meta Pixel: client-side event tracking for standard ecommerce events

- Meta Conversions API: server-side event deduplication for iOS14+ accuracy

- Events tracked: ViewContent, AddToCart, InitiateCheckout, Purchase, Search

- Google Analytics 4: client tracking + Measurement Protocol for server-side

- PostHog: session recording, funnels, feature flags, A/B testing

## 11.4 Maps APIs

- Google Maps JavaScript API: interactive maps on customer checkout

- Geocoding API: convert coordinates to formatted address (reverse geocoding)

- Distance Matrix API: calculate delivery time estimate from branch to customer

- All Maps API calls go through server-side proxy to protect API key

## 11.5 AI Integration Stubs (Future-Ready)

- OpenAI API endpoint stubs scaffolded for future chatbot integration

- Product recommendation data pipeline with collaborative filtering skeleton

- AI summary hooks on analytics dashboard ready for LLM-generated insights

# 12. Meta Pixel & Analytics Ecosystem

The analytics ecosystem is enterprise-grade, combining client-side event tracking with server-side Conversions API for maximum data accuracy. All tracking IDs and configurations are admin-managed without code changes.

## 12.1 Admin-Managed Tracking Configuration

- Meta Pixel ID: stored in platform_settings, loaded dynamically on frontend

- Google Analytics Measurement ID: stored in settings, injected at build time

- PostHog Project API Key: configurable from admin settings panel

- Conversions API token: stored encrypted in settings, used server-side only

## 12.2 Event Tracking Architecture

| Event | Trigger |
| --- | --- |
| ViewContent | Product detail view or menu item expansion |
| AddToCart | Item added to cart with value and content_ids |
| InitiateCheckout | Checkout page entered with cart value |
| Purchase | Order successfully placed with revenue data |
| Search | Search query submitted on menu |
| CompleteRegistration | New customer account created |
| Lead | Contact form or inquiry submitted |
| CustomizeProduct | Customization options selected on product |

## 12.3 Server-Side Conversions API

- All Purchase events sent via Conversions API in addition to Pixel

- Event deduplication using event_id to prevent double-counting

- Customer data hashed before sending: email, phone, name (SHA-256)

- Server-side events fire even when ad blockers are active

# 13. Enterprise Restaurant Analytics Dashboard

The analytics dashboard gives leadership and operations teams a single source of truth for all business performance data. It is built inside the admin panel and requires no external BI tools for day-to-day operations.

## 13.1 Revenue Analytics

- Daily revenue chart: bar chart with today vs yesterday comparison

- Weekly revenue trend: 7-day rolling view with week-over-week change

- Monthly summary: table with daily totals, average, and growth %

- Yearly overview: month-by-month comparison with prior year line

- Revenue by branch: pie chart and table breakdown

- Revenue by category and top products: ranked list with revenue contribution

## 13.2 Product Performance

- Best sellers: ranked by units sold and by revenue, filterable by period

- Low performers: products with less than X orders in last 30 days (configurable threshold)

- Add-on attachment rate: what % of orders for product X include add-ons

- Menu item profitability estimate: revenue vs prep time ratio

## 13.3 Customer Intelligence

- New vs returning customer split: percentage view per period

- Average order value (AOV): trend over time by segment

- Customer lifetime value (CLV): estimated from order history

- Geographic heat map: density of orders by delivery location

- Repeat order frequency: distribution of how often customers reorder

## 13.4 Operational Metrics

- Peak hours heatmap: 7-day x 24-hour grid showing order volume

- Average preparation time per branch with benchmark comparison

- Order cancellation rate with reason breakdown

- Delivery success rate and average delivery time per branch

## 13.5 Marketing Performance

- Promotion performance: redemptions, revenue generated, uplift vs baseline

- Meta Ads ROAS (Return on Ad Spend): from Conversions API data

- Channel attribution: how customers arrive (direct, search, social, referral)

# 14. Automation System Architecture

The automation layer connects operational events to customer communications and marketing workflows without manual intervention. n8n handles real-time triggers; Make.com handles marketing and scheduled workflows.

## 14.1 n8n Real-Time Automation Workflows

AUTOMATED WORKFLOW TRIGGERS (N8N) - NEW ORDER → WhatsApp confirmation to customer with order summary and ETA - NEW ORDER → WhatsApp alert to branch kitchen with full order details - NEW ORDER → Admin push notification via web push or email - STATUS: OUT_FOR_DELIVERY → WhatsApp to customer with delivery tracking message - STATUS: DELIVERED → Wait 2 hours → Send review request via WhatsApp - STATUS: CANCELLED → WhatsApp notification to customer with reason - CART ABANDONED (60 min inactivity) → Re-engagement message with cart items - PAYMENT FAILED → WhatsApp alert to customer with retry payment link

## 14.2 Make.com Marketing Automation

- Customer inactive 14 days → win-back promotion message with personalized offer

- New promotion created in CMS → notify all opted-in customers via WhatsApp broadcast

- Weekly revenue summary → automated email report to Super Admin every Monday

- Low stock / unavailable product → alert to branch manager

## 14.3 Webhook Architecture

- All automation triggers use signed webhook payloads (HMAC-SHA256)

- Retry logic: 3 automatic retries with exponential backoff on failure

- All webhook deliveries logged to automation_logs table

- Dead letter queue: failed automations stored for manual review

# 15. Backend Performance Optimization

Performance is a non-negotiable requirement. Every API response, database query, and asset delivery must be optimized for the fastest possible user experience.

## 15.1 Database Optimization

- Indexes on all foreign keys and frequently queried fields (status, created_at, branch_id)

- Composite indexes for common query patterns (branch_id + status + created_at)

- PostgreSQL query plan analysis for all slow queries (> 100ms threshold)

- Connection pooling via Supabase PgBouncer for high-concurrency handling

## 15.2 API & Caching Strategy

- Menu data: ISR with 60-second revalidation — rarely changes, high traffic

- CMS content: ISR with on-demand revalidation triggered on admin save

- Order data: no caching — always real-time from database

- Analytics queries: pre-aggregated in revenue_snapshots table, refreshed hourly

## 15.3 Image Optimization

- All admin image uploads auto-converted to WebP via Supabase Storage transform

- Responsive image variants generated at upload: 400px, 800px, 1200px, 1920px

- Images served via Supabase CDN edge — globally distributed

# 16. Mobile-First Admin Experience

Over 60% of restaurant managers and branch staff operate from mobile devices. The admin panel must be as powerful and usable on a phone as it is on a desktop.

## 16.1 Mobile Admin Requirements

- Fully responsive layout — tested on 375px (iPhone SE) to 1920px (desktop)

- Touch-optimized order queue: large tap targets, swipe to change status

- One-tap order acceptance with haptic feedback on mobile

- Quick availability toggle on product listing — visible and tappable on mobile

- Dashboard stats visible at a glance on mobile home screen

## 16.2 Push Notifications for Admin

- Web push notifications for new orders — works on mobile browsers

- Permission requested on first admin login with clear benefit messaging

- Notification includes: order number, item count, order value, delivery type

- Tapping notification opens the specific order in the admin dashboard

# 17. AI-Ready Architecture

The backend is architected to accommodate AI capabilities as they are added — without requiring architectural restructuring. API stubs, data pipelines, and model-ready data schemas are built now for future AI integration.

## 17.1 AI Integration Roadmap

| AI Capability | Implementation Plan |
| --- | --- |
| AI Chatbot | OpenAI GPT-4o via API — handles customer FAQs and order queries |
| Product Recommendations | Collaborative filtering on order history — 'customers also ordered' |
| Analytics Summaries | LLM-generated weekly insights from analytics data |
| Dynamic Pricing | Demand-based price suggestions (advisory, not auto-apply) |
| Customer Support AI | AI-assisted support ticket classification and routing |
| Menu Optimization AI | Low-performing menu item identification with replacement suggestions |

## 17.2 Data Pipeline for AI

- All order data structured in AI-queryable format from day one

- Customer purchase history stored in event-sourced pattern for ML model training

- Product embeddings infrastructure ready for semantic search (OpenAI embeddings API)

# 18. Final Backend Transformation Goal

This document defines the complete specification for transforming the Chattha's backend into a luxury hospitality-grade operating platform. Every decision made during implementation must be evaluated against this standard.

THE FINAL BACKEND MUST OPERATE AS

- A luxury hospitality operating platform — worthy of five-star hospitality standards

- A premium restaurant commerce engine — driving revenue through intelligence

- A realtime operational dashboard — live data across every screen and branch

- A Shopify-like restaurant backend — powerful, intuitive, and non-developer-dependent

- A scalable enterprise restaurant infrastructure — ready for 10x growth

MEASURABLE SUCCESS CRITERIA

| KPI | Target |
| --- | --- |
| Feature Parity | 100% of old backend features preserved or upgraded |
| Admin Usability | Admin tasks completable without developer assistance |
| Order Latency | New order visible in admin < 2 seconds after placement |
| Analytics Coverage | All 5 analytics categories operational with live data |
| CMS Autonomy | Admin controls all major frontend sections without code |
| Automation Coverage | All 8 automation workflows live and tested in production |
| Mobile Admin | Full admin functionality on mobile — tested on iOS and Android |
| System Uptime | 99.9% uptime SLA via Vercel + Supabase infrastructure |

The implementation team must use this document alongside the Antigravity AI prompt in Section 0 at every decision point. If a proposed solution does not move the platform toward luxury hospitality standards, it does not belong in this implementation.

CHATTHA’S RESTAURANT GROUP

Backend Renovation & Admin System Modernization Blueprint

Version 2.0  |  Enterprise Grade  |  Confidential