CHATTHA'S

THE AUTHENTIC

Website Build Execution Plan

5-Phase Strategy — From Design System to Production-Ready CMS

Tech Stack:  React + Vite  •  Tailwind CSS  •  Framer Motion  •  GSAP  •  Lenis  •  Prisma  •  Supabase  •  JWT

Prepared for internal use by the Chattha's development team.

# Overview & Execution Strategy

This document breaks down the full Chattha's website and CMS build into five sequential phases. Each phase has clearly defined goals, deliverables, prompt templates, and guard-rails to prevent the most common execution mistakes.

⚠ Do NOT attempt to build all phases simultaneously. The quality of the final product depends on strict phase isolation.

💡 Each phase produces a working, testable deliverable. Treat each phase like a sprint in an agile workflow.

## Phase Summary at a Glance

| Phase | Focus Area | Est. Time | Key Tools | Constraint |
| --- | --- | --- | --- | --- |
| Phase 1 | Design System + UI Core | 3–5 days | Tailwind / Components | No backend |
| Phase 2 | Frontend (11 pages) | 7–10 days | React / Framer / GSAP | Static JSON data |
| Phase 3 | Backend + Database | 5–7 days | Prisma / Postgres/Supabase | APIs only |
| Phase 4 | Admin CMS Panel | 6–8 days | ShadCN / JWT / CRUD | Full integration |
| Phase 5 | Security Hardening | 3–4 days | Zod / Rate Limiting | OWASP pass |

PHASE 1  — Design System + UI Core Foundation

Build the design language before writing a single page.

### Goal

Establish the complete visual and technical foundation. Every future component and page will inherit from this layer. Nothing should be built on Phase 2 until Phase 1 is stable and reviewed.

### What to Build

- tailwind.config.js — Tailwind CSS configuration

- Register all design-system colors: gold (#D4AF37), black (#0A0A0A), surfaces, borders

- Register all font families: Poppins (primary), Inter (secondary), Playfair Display (display)

- Register all shadow tokens: sm, md, lg, goldGlow

- Register all border-radius tokens: sm/md/lg/xl/full

- Base styles — Global CSS / index.css

- CSS variables for every design token

- Font imports via Google Fonts

- Smooth scroll baseline (html { scroll-behavior: smooth })

- ThemeProvider.jsx — Theme Provider

- Context API exposing design tokens to all children

- No page content — layout shell only

- useLenis.js hook — Lenis Smooth Scroll setup

- Initialize Lenis, expose scroll callbacks

- Integrate with GSAP ScrollTrigger for later use

- Reusable Component Library

- Button (primary gold gradient, secondary outlined gold)

- Card (dark surface #141414, gold border, 18px radius)

- Badge (Best Seller, Popular, Spicy, New)

- Navbar shell (transparent → glassmorphism on scroll)

- Footer shell

- SectionWrapper (padding, max-width, responsive layout)

- AnimatedText (word-by-word reveal via Framer Motion)

- GoldDivider (decorative horizontal rule with gold accent)

- LoadingScreen (premium animated splash on first load)

- FloatingWhatsApp (fixed bottom-right WhatsApp CTA)

- React Router v6 — Router Setup

- Define routes for all 11 pages (no content yet — empty shells)

- Wrap in layout with Navbar + Footer

- Framer Motion Page Transitions

- AnimatePresence wrapper

- Fade + slight-Y page enter/exit variants

### Deliverable Checklist

- tailwind.config.js fully configured

- index.css with all CSS variables and font imports

- ThemeProvider.jsx working

- Lenis hook initialized and tested

- All 10+ base components built and visually tested

- Router with 11 empty page shells confirmed

- Page transition animation confirmed working

### Prompt Template for Phase 1

Copy this prompt to your AI tool (Claude / Lovable / Bolt / Cursor):

Build only the design system integration and base UI architecture for a luxury restaurant website called Chattha's.
Use React + Vite + Tailwind CSS + Framer Motion + GSAP + Lenis.
Apply the following design system JSON exactly:
[PASTE YOUR JSON DESIGN SYSTEM HERE]
DO NOT build any pages yet. Build ONLY:
1. tailwind.config.js with all design tokens registered
2. index.css with CSS variables and Google Font imports
3. ThemeProvider context
4. Lenis smooth scroll hook
5. All reusable components: Button, Card, Badge, Navbar (shell), Footer (shell), SectionWrapper, AnimatedText, LoadingScreen, FloatingWhatsApp
6. React Router with 11 empty page shells
7. Framer Motion AnimatePresence page transitions
Style: Dark luxury — black backgrounds, gold accents, Playfair Display for headings.
Match the premium quality of Nobu, Zuma, or Nusr-Et restaurant websites.

⚠ Phase 1 is complete ONLY when all components are visually reviewed in a browser. Do not skip this gate.

PHASE 2  — Frontend Website — All 11 Pages (Static Data)

Build the full cinematic UI without any backend complexity.

### Goal

Build all 11 pages of the Chattha's website using static JSON data files. No API calls, no database, no admin panel. Focus 100% on cinematic UI, luxury animations, and responsive design.

### Pages to Build (in order)

- Homepage — Hero, Brand Intro, Signature Dishes, Story Preview, Menu Categories, Branches Preview, Testimonials, Instagram Feed, Stats, CTA, Footer

- About Us — Hero, Brand Philosophy, Mission/Vision, Why Choose Us, Timeline, Team Culture

- Our Story — Cinematic Hero, Origin Story, Founder Story, Growth Journey, Authenticity Section

- Menu — Hero, Sticky Category Nav, All 9 Categories (BBQ, Karahi, Burgers, Fast Food, Platters, Rice, Breads, Desserts, Drinks), Combo Deals

- Branches — Hero, All Branch Cards, Bahria Phase 7 Spotlight, Embedded Map

- Gallery — Hero, Masonry Food Grid, Interior Gallery, Lightbox, Video/Reels Section

- Reviews — Hero, Rating Statistics, Testimonials Grid, Customer Experience Stories

- Order Online — Hero CTA, Delivery Platforms (Foodpanda / WhatsApp / Call), Popular Items, Delivery Benefits

- Contact — Hero, Contact Info, Inquiry + Reservation Form, Maps, FAQ

- Owner's Message — Founder Hero, Personal Story, Message to Customers, Future Vision

- Franchise Inquiry — Hero, Why Partner With Us, Benefits, Inquiry Form

### Static Data Files to Create

- src/data/menu.json — All 9 categories, items with name, description, price, tag, spice level, image URL

- src/data/branches.json — All branches with address, timings, phone, map link, WhatsApp link

- src/data/testimonials.json — 10–15 customer reviews with name, rating, platform, quote

- src/data/stats.json — Counter numbers: customers, orders, branches, reviews

- src/data/team.json — Staff/founder details, story

- src/data/gallery.json — Image URLs organized by category (food, interior, events)

### Animation Requirements per Page

- Homepage Hero — GSAP timeline: logo fade in → headline word reveal → tagline slide up → CTA buttons pop in → scroll indicator bounce

- Signature Dishes — Framer Motion staggered card entrance on scroll

- Stats Section — GSAP CountTo animation triggered by ScrollTrigger

- Menu Cards — Framer Motion whileHover lift (y: -8) with gold glow shadow

- Gallery — CSS masonry grid with Framer Motion lightbox overlay

- Testimonials — Framer Motion auto-playing carousel with drag support

- Branch Cards — Hover reveals full contact panel with slide-up animation

- Page transitions — Framer Motion AnimatePresence fade + Y shift on every route change

### Prompt Template for Phase 2

After Phase 1 is confirmed complete, use this prompt:

Using the design system, components, and router from Phase 1, now build all 11 pages of the Chattha's website.
IMPORTANT RULES:
- Use ONLY static JSON data files (no backend, no API calls)
- Create realistic content for a premium Pakistani desi restaurant
- Include Bahria Phase 7 as a branch
- Include founder story content based on Chattha's brand
ANIMATION REQUIREMENTS:
- GSAP ScrollTrigger for hero timelines and stats counters
- Framer Motion for all card hovers, page transitions, sliders
- Lenis for buttery smooth scroll
DESIGN REQUIREMENTS:
- Dark luxury: #0A0A0A backgrounds, #D4AF37 gold accents
- Fully responsive: mobile-first breakpoints
- Glassmorphism navbar on scroll
- Floating WhatsApp button on all pages
Match the quality of Nobu, Zuma, and Nusr-Et restaurant websites.

⚠ Do not add any API calls or database integration in Phase 2. All data must come from src/data/*.json files.

💡 Test every page on mobile (375px), tablet (768px), and desktop (1440px) before marking Phase 2 complete.

PHASE 3  — Backend + Database Layer

Build the data infrastructure. No UI changes in this phase.

### Goal

Create a fully functional REST API and database schema that will power the CMS and dynamic frontend. The frontend UI built in Phase 2 remains completely unchanged in this phase.

### Technology Stack

- PostgreSQL (via Supabase — recommended for speed) or self-hosted PostgreSQL Database

- Prisma — type-safe schema and migration system ORM

- Express.js (Node) or Next.js API Routes if using Next API Framework

- JWT (jsonwebtoken) + bcryptjs for password hashing Authentication

- Zod — schema-based input validation on every endpoint Validation

- Supabase Storage or Cloudinary for image management File Uploads

- .env file for all secrets — NEVER hardcoded Environment

### Prisma Schema — Database Models

Full database model list:

Models to create in schema.prisma:
User          — id, name, email, passwordHash, role (ADMIN|STAFF|VIEWER), createdAt
MenuItem      — id, name, description, price, category, imageUrl, tags[], spiceLevel, isAvailable, isFeatured, createdAt
Category      — id, name, slug, displayOrder, isVisible
Branch        — id, name, address, city, phone, whatsapp, mapLink, timings, imageUrl, isFeatured, isNew
Review        — id, authorName, rating, text, platform, isApproved, isFeatured, createdAt
GalleryImage  — id, url, category (FOOD|INTERIOR|EVENT), caption, displayOrder
Promotion     — id, title, description, imageUrl, startDate, endDate, isActive
Inquiry       — id, type (CONTACT|FRANCHISE|RESERVATION), name, email, phone, message, createdAt
SeoSetting    — id, page, metaTitle, metaDescription, keywords, ogImage
SiteSetting   — id, key, value (key-value store for homepage CMS content)

### API Endpoints to Build

- GET /api/menu — fetch all menu items (with optional ?category= filter)

- POST /api/menu — create item (admin only, JWT required)

- PUT /api/menu/:id — update item (admin only)

- DELETE /api/menu/:id — delete item (admin only)

- GET /api/branches — fetch all branches

- GET /api/reviews — fetch approved reviews

- POST /api/inquiries — submit contact/franchise form (public, rate-limited)

- POST /api/auth/login — admin login, returns JWT

- POST /api/auth/logout — invalidate session

- GET /api/seo/:page — fetch SEO settings for a page

- GET /api/settings — fetch homepage CMS content

- GET /api/gallery — fetch gallery images by category

### Authentication Flow

- Admin submits email + password to POST /api/auth/login

- Server validates credentials, checks bcrypt hash

- Server returns signed JWT (short-lived: 8h) + refresh token (7d, httpOnly cookie)

- All admin routes require Authorization: Bearer <token> header

- JWT middleware verifies token and attaches user to request object

- Role checks: ADMIN can write/delete; STAFF can write; VIEWER read-only

### Prompt Template for Phase 3

Use this prompt after Phase 2 UI is complete and tested:

Now build the backend and database layer for the Chattha's restaurant website.
DO NOT change any frontend code from Phase 2.
BUILD ONLY:
1. Prisma schema with all models (User, MenuItem, Category, Branch, Review, GalleryImage, Promotion, Inquiry, SeoSetting, SiteSetting)
2. Supabase / PostgreSQL connection
3. REST API endpoints for all resources
4. JWT authentication system with bcrypt password hashing
5. Zod validation schemas for every endpoint
6. Environment variable setup (.env.example included)
7. Seed script with realistic Chattha's data
Folder structure:
src/backend/routes/   — all route files
src/backend/middleware/ — auth, rate-limit, validation
src/backend/controllers/ — business logic
prisma/schema.prisma
prisma/seed.ts

⚠ No frontend API calls yet. Phase 3 ends with a fully working API tested via Postman or Thunder Client.

PHASE 4  — Admin CMS Panel

Connect the backend to a fully secured management dashboard.

### Goal

Build a professional, dark-themed admin dashboard that allows the restaurant owner or staff to manage all website content dynamically — without touching code. Simultaneously, update the frontend to fetch data from the Phase 3 API instead of static JSON files.

### Admin Panel Modules

- Analytics cards — Dashboard Overview

- Total inquiries, reviews pending approval, menu item count, active promotions

- Recent activity feed

- Quick stats: branches, menu categories, gallery images

- Menu Management — add/edit/delete items, toggle availability, upload images, reorder

- Branch Management — add/edit branches, update timings, upload photos, set featured branch

- Homepage CMS — edit hero text, subheading, featured dishes, banners, promotional content

- About & Story CMS — edit brand story, founder story, mission/vision, timeline milestones

- Gallery Management — upload images (drag-and-drop), organize by category, delete

- Reviews Management — approve/reject/feature reviews, add manual testimonials

- Offers & Promotions — create banners with date range, toggle active status

- Inquiries — view all contact + franchise + reservation submissions, export CSV

- SEO Management — edit meta title, description, keywords, OG image per page

- User Management — create staff accounts, assign roles, deactivate users

### Admin UI Component Stack

- Tailwind CSS — same design system, adapted for admin dark UI

- ShadCN/UI — DataTable, Dialog/Modal, Tabs, Select, Toast notifications

- React Hook Form + Zod — all admin forms validated client-side before submission

- React Query (TanStack) — server state management, auto-refetch, cache invalidation

- Recharts — dashboard analytics charts

- React Dropzone — drag-and-drop image upload with preview

- React Hot Toast — success/error notifications

### Frontend Integration (Static → Dynamic)

In this sub-phase, update all frontend pages to fetch data from the API instead of static JSON:

- Replace import from '../data/menu.json' with useQuery(() => fetch('/api/menu'))

- Add loading skeletons for all data-fetched components

- Add error boundaries for graceful API failure handling

- Implement SWR or React Query for client-side caching

- Update SEO: fetch meta tags from /api/seo/:page and inject via React Helmet

### Route Protection

- /admin — redirect to /admin/login if no valid JWT

- /admin/login — public route, rate-limited (5 attempts / 15 min per IP)

- All /admin/* routes wrapped in AuthGuard component

- Role-based rendering: VIEWER sees read-only; STAFF sees create/edit; ADMIN sees all including delete and user management

### Prompt Template for Phase 4

Use this prompt after Phase 3 API is tested and working:

Now build the Admin CMS panel for the Chattha's restaurant website.
REQUIREMENTS:
1. Secure admin login page (POST to /api/auth/login, store JWT in memory + refresh token in httpOnly cookie)
2. Protected /admin routes — redirect to login if unauthenticated
3. Sidebar navigation with all module links
4. Admin modules: Dashboard, Menu, Branches, Homepage CMS, Story CMS, Gallery, Reviews, Promotions, Inquiries, SEO, Users
5. All forms validated with React Hook Form + Zod
6. Image uploads via React Dropzone (to Supabase Storage)
7. Data tables with search, filter, pagination (ShadCN DataTable)
8. Toast notifications on all actions
9. Dark luxury design — #0A0A0A background, #D4AF37 gold highlights
ALSO update all frontend pages to fetch from the Phase 3 API instead of static JSON.
Add React Query, loading skeletons, and error boundaries.
Role permissions: ADMIN full access | STAFF create/edit | VIEWER read-only

⚠ Phase 4 is complete when: (a) admin can log in, (b) a menu item added in admin appears live on the public menu page within seconds.

PHASE 5  — Security Hardening (OWASP Pass)

Secure the entire system before any public deployment.

### Goal

Perform a full security audit and hardening pass across the entire stack. This is a non-negotiable step before the site goes live. Do this only after Phases 1–4 are confirmed working.

### 1. Rate Limiting

- Install express-rate-limit on all API routes

- Public endpoints (contact form, reviews): 10 requests / 10 min per IP

- Auth endpoint (login): 5 attempts / 15 min per IP — lock out with graceful 429 JSON response

- Admin write endpoints: 30 requests / min per authenticated user

- Return proper Retry-After header on all 429 responses

Rate limiting implementation snippet:

import rateLimit from 'express-rate-limit';
// Public form endpoints
export const publicLimiter = rateLimit({
  windowMs: 10 * 60 * 1000, // 10 minutes
  max: 10,
  message: { error: 'Too many requests. Please try again later.', retryAfter: '10 minutes' },
  standardHeaders: true,
  legacyHeaders: false,
});
// Auth endpoints
export const authLimiter = rateLimit({
  windowMs: 15 * 60 * 1000, // 15 minutes
  max: 5,
  message: { error: 'Too many login attempts. Account temporarily locked.' },
});

### 2. Input Validation & Sanitization

- Every API endpoint must validate input with a Zod schema before any database operation

- Enforce max string lengths: name ≤ 100 chars, description ≤ 1000 chars, message ≤ 2000 chars

- Strip all unexpected fields using Zod .strict() or .strip()

- Sanitize HTML in any rich-text fields using DOMPurify (client) and sanitize-html (server)

- Validate email format, phone number format, and price range on all relevant fields

- Reject requests with Content-Type other than application/json on JSON endpoints

### 3. API Key & Secret Management

- Move ALL secrets to .env — Supabase URL, Supabase anon key, JWT secret, Cloudinary keys

- Use .env.example with placeholder values (commit this; never commit .env)

- Add .env to .gitignore — verify with: git check-ignore -v .env

- On Vercel/Railway/Render: use the platform's environment variable vault

- JWT_SECRET must be ≥ 32 random characters — generate with: openssl rand -base64 32

- Rotate all keys immediately if they were ever committed to version control

⚠ Run: git log --all --full-history -- .env to check if .env was ever committed. If yes, rotate ALL keys immediately.

### 4. Authentication Hardening

- JWT stored in memory (React state) — NOT in localStorage or sessionStorage

- Refresh token stored in httpOnly, Secure, SameSite=Strict cookie

- JWT expiry: access token 15 minutes, refresh token 7 days

- Implement token refresh logic: auto-refresh when access token is within 60s of expiry

- On logout: clear cookie server-side and invalidate refresh token in database

- Hash passwords with bcrypt, minimum cost factor 12

### 5. XSS & CSRF Protection

- Install helmet.js — sets secure HTTP headers automatically (CSP, X-Frame-Options, etc.)

- Enable CORS with an allowlist: only your frontend domain(s) are permitted

- Set Content-Security-Policy to disallow inline scripts except where explicitly needed

- For forms that modify state, verify the Origin header matches your domain

- Never reflect user input directly into HTML without sanitization

- Use React's JSX (which auto-escapes) — avoid dangerouslySetInnerHTML

### 6. OWASP Top 10 Checklist

| A01 — Broken Access Control | All admin routes require valid JWT + role check. Public users cannot access /admin/*. Enforce at middleware level, not just UI. |
| --- | --- |

| A02 — Cryptographic Failures | Passwords hashed with bcrypt (cost 12+). JWT signed with HS256 and strong secret. HTTPS enforced in production. |
| --- | --- |

| A03 — Injection | All database queries via Prisma (parameterized). No raw SQL string concatenation. HTML sanitized server-side. |
| --- | --- |

| A05 — Security Misconfiguration | helmet.js enabled. CORS allowlist enforced. No debug mode in production. Remove all console.log with secrets. |
| --- | --- |

| A07 — Auth Failures | Rate limiting on login. JWT in memory. Refresh token in httpOnly cookie. Bcrypt with cost 12. |
| --- | --- |

| A09 — Logging Failures | Log all auth events (login, logout, failures). Log all 4xx/5xx errors. Never log passwords or tokens. |
| --- | --- |

### Prompt Template for Phase 5

Run this prompt as a final security audit pass:

Perform a full OWASP security hardening pass on the entire Chattha's website codebase.
DO NOT change any UI or functionality. Harden ONLY security.
REQUIRED:
1. Rate limiting on all public endpoints (express-rate-limit)
   - Contact/form endpoints: 10 req / 10 min per IP
   - Login endpoint: 5 attempts / 15 min per IP, graceful 429
2. Zod validation on every API endpoint — enforce lengths, types, strip unexpected fields
3. Move ALL secrets to .env — verify no hardcoded keys anywhere
4. JWT in memory + refresh token in httpOnly cookie
5. helmet.js with Content-Security-Policy
6. CORS allowlist with your production domain
7. sanitize-html on all server-side user inputs
8. Verify bcrypt cost factor >= 12
9. Add security comments explaining each measure
Follow OWASP Top 10 2021 as your checklist.
After hardening, provide a summary of every change made.

💡 After Phase 5, run a free OWASP ZAP scan or use securityheaders.com to verify HTTP headers before launch.

# Pre-Launch Checklist

Before going live, verify every item below is complete:

- All 11 pages render correctly on mobile (375px), tablet (768px), and desktop (1440px+)

- All animations are smooth and do not cause layout shift or jank

- Lenis smooth scroll is working across all pages

- GSAP ScrollTrigger animations fire correctly (test on clean scroll)

- All menu items, branches, and reviews are loading from the live API

- Admin can log in and make changes that appear on the public site within seconds

- All .env secrets are set in the production environment (not .env file)

- No console.log statements containing sensitive data remain

- Rate limiting is confirmed working (test with a rapid-fire script)

- Google Maps embeds are loading for all branches

- WhatsApp floating button links to correct number

- Foodpanda / delivery links are active and pointing to correct pages

- SEO meta tags are set for all 11 pages

- Lighthouse score: Performance ≥ 85, Accessibility ≥ 90, Best Practices ≥ 90

- securityheaders.com score: A or B rating

- Bahria Phase 7 branch is highlighted as 'NEW' on the Branches page

- SSL/HTTPS is enforced — no mixed content warnings

# Recommended Folder Structure

Force this structure from day one to prevent chaos:

chatthas-website/
├── src/
│   ├── components/       ← Reusable UI components
│   │   ├── ui/           ← Base: Button, Card, Badge, Input
│   │   ├── layout/       ← Navbar, Footer, SectionWrapper
│   │   └── sections/     ← Hero, MenuCard, TestimonialSlider, etc.
│   ├── pages/            ← One file per route (Home, About, Menu...)
│   ├── admin/            ← All CMS / dashboard components
│   │   ├── components/
│   │   ├── pages/
│   │   └── hooks/
│   ├── hooks/            ← useLenis, useAuth, useMenuItems, etc.
│   ├── lib/              ← API client, auth helpers, formatters
│   ├── services/         ← API call functions (menuService.ts, etc.)
│   ├── data/             ← Static JSON (Phase 2 only, removed in Phase 4)
│   ├── styles/           ← index.css, animations.css
│   └── backend/
│       ├── routes/       ← Express route handlers
│       ├── controllers/  ← Business logic
│       ├── middleware/   ← auth.ts, rateLimiter.ts, validate.ts
│       └── lib/          ← prismaClient, supabase
├── prisma/
│   ├── schema.prisma
│   └── seed.ts
├── .env.example
├── .gitignore            ← Must include .env
└── tailwind.config.js

End of Chattha's Build Execution Plan